**Daily Scrum Meeting Report**

Sprint 1

Sprint date: 14-Nov-2016 until 4-Dec-2016

Sprint duration: 15 days (Exclude weekends)

Scrum Master: Kok Chong Chen

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Developer’s Name | Planning for today | Problems/Issues faced | Daily Status |
| 1 | 14-Nov-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Khor Wei San | Defining the logic of the database | Difficult in planning column needed in table | Create database |
| 2 | 15-Nov-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Khor Wei San | Planning the database design, and table needed. | None | Created Database |
| 3 | 16-Nov-2016 | Khor Wei San | Assign the task from user story. Add new Reservation | None | User Story assigned |
|  |  | Khoo Boo Han | Assign the task from user story. Add new Payment | None | User Story assigned |
|  |  | Khoo May Zhing | Assign the task from user story Add New Driver | None | User Story assigned |
|  |  | Koh Choon Teng | Assign the task from user story Update Driver Information | None | User Story assigned |
| 4 | 17-Nov-2016 | Khor Wei San | Design the user interface of the Add new Reservation screen | None | Started Add new Reservation screen UI Design |
|  |  | Khoo Boo Han | Design the user interface of the add new Payment screen | None | Started the add new Payment UI Design |
|  |  | Khoo May Zhing | Design the user interface of the Add New Driver | None | Started the Add New Driver |
|  |  | Koh Choon Teng | Design the user interface of the Update Driver Information | None | Started the Update Driver Information |
| 5 | 18-Nov-2016 | Khor Wei San | Code Add new Reservation user Interface | None | Add new Reservation UI Design In progress |
|  |  | Khoo Boo Han | Code Add new Payment user Interface | None | Add new Payment UI Design In progress |
|  |  | Khoo May Zhing | Code Add New Driver user Interface | None | Add new Driver UI Design in progress |
|  |  | Koh Choon Teng | Code Update Driver Information user Interface | None | Update Driver Information in progress |
| 6 | 21-Nov-2016 | Khor Wei San | Code function of Reservation | Function have bug | Started code function of Reservation |
|  |  | Khoo Boo Han | Code function of Add new Payment | None | Started code function of Add new Payment |
|  |  | Khoo May Zhing | Code function Add New Driver | None | Started code function of Add new |
|  |  | Koh Choon Teng | Code function Update Driver Information | Function have bug | Started code function of Update Driver Information |
| 7 | 22-Nov-2016 | Khor Wei San | Continue Code function of Reservation | None | Add new Reservation function in progress |
|  |  | Khoo Boo Han | Continue Code function of Add new Payment | Function have Bug | Add new payment in progress |
|  |  | Khoo May Zhing | Continue Code function Add New Driver | None | Add new driver in progress |
|  |  | Koh Choon Teng | Continue Code function Update Driver Information | None | Update Driver Information in progress |
| 8 | 23-Nov-2016 | Khor Wei San | Test function of Reservation. | None | Reservation function completed |
|  |  | Khoo Boo Han | Test function of add new payment | Discover several errors | Payment function completed |
|  |  | Khoo May Zhing | Test function Add New Driver | Discover several errors | Add new driver completed |
|  |  | Koh Choon Teng | Test function Update Driver Information | None | Update Driver Information completed |
| 9 | 24-Nov-2016 | Koh Choon Teng,  Khoo May Zhing | Assign the task from user story. Registration new ID | None | User Story assigned |
|  |  | Khor Wei San,  Khoo Boo Han | Assign the task from user story. Login to the system | None | User Story assigned |
| 10 | 25-Nov-2016 | Koh Choon Teng,  Khoo May Zhing | Design the user interface of the Registration screen | None | Started Registration screen UI Design |
|  |  | Khor Wei San,  Khoo Boo Han | Design the user interface of the Login screen | None | Started Login screen UI Design |
| 11 | 28-Nov-2016 | Koh Choon Teng,  Khoo May Zhing | Code Registration screen user Interface | None | Registration screen UI Design In progress |
|  |  | Khor Wei San,  Khoo Boo Han | Code Login screen user interface | None | Login screen UI Design In progress |
| 12 | 29-Nov-2016 | Koh Choon Teng,  Khoo May Zhing | Code function of Registration screen | None | Registration screen UI Design Completed |
|  |  | Khor Wei San,  Khoo Boo Han | Code function of Login | None | Login screen UI Design Completed |
| 13 | 30-Nov-2016 | Koh Choon Teng,  Khoo May Zhing | Test function of Registration screen | None | Registration screen function completed |
|  |  | Khor Wei San,  Khoo Boo Han | Test function of Login | None | Login screen function completed |
| 14 | 1-Dec-2016 | Khoo Boo Han, Khoo May Zhing  Khor Wei San  Koh Choon Teng | Merge all the user story | Minor integration errors occurred | Merging all user story |
| 15 | 2-Dec-2016 | Khoo Boo Han, Khoo May Zhing  Khor Wei San  Koh Choon Teng | Final test all the user story | None | Sprint 1 completed  tested |