Sprint Retrospective Meeting

Scrum Master: Kok Chong Chen

Date: 4/12/2016

Member: Khor Wei San, Khoo Boo Han, Koh Choon Teng, Khoo May Zhing

**What went well during this sprint?**

**Everyone have put a lot of effort in this sprint to complete the user story in time**

**The task is basic Create, Retrieve, Update, Delete task, so can easy complete**

**The system only appear minor bug, and can solve it in a short time**

**What went wrong in this sprint?**

**The first sprint we need to make planning for database and the logic, some of us have different idea.**

**Do not need too much time in test, because the system can run smoothly**

**What should we do differently to improve in next sprint?**

**The team should have more meeting to exchange the idea, make the best decision.**

**The team should assign more time in coding and reduce the time of testing, since the program only have minor bug**

**Do not underestimate every task even the task simple, put same effort to all task**