**Activity Log**

Sprint 2

Scrum Master: Khor Wei San

Scrum Duration: 05.12.2016 – 25.12.2016

|  |  |  |  |
| --- | --- | --- | --- |
| **Developers Name** | **Time spent (HH:MM)** | **User story title** | **Activity** |
| Khoo Boo Han,  Kok Chong Chen,  Khoo May Zhing | 02:00 | View Reservation History | 1. Design the View Reservation History screen 2. Write code for the function of view reservation history 3. Test function of reservation history, check the data retrieve from database 4. Fix the bug if any |
| Koh Choon Teng,  Khoo May Zhing | 03:00 | Send Promotion Code | 1. Design the Send Promotion Code screen 2. Write code for the function of generate and send promotion code 3. Test function of send promotion code, check the data needed that retrieve from database 4. Fix the bug if any |
| Khoo Boo Han,  Koh Choon Teng,  Khoo May Zhing | 03:30 | Generate Report | 1. Design the Generate Report screen 2. Write query statement for retrieve required information from database 3. Write the code for generate report 4. Test function of generate report, validate the correctness of generated report 5. Fix the bug if any |
| Khoo May Zhing,  Kok Chong Chen | 02:30 | Retrieve Driver | 1. Design the Retrieve driver information screen 2. Write code for the function of retrieve driver function 3. Test function of retrieve driver function, check the data in database 4. Fix the bug if any |

|  |  |  |  |
| --- | --- | --- | --- |
| Koh Choon Teng,  Kok Chong Chen,  Khoo May Zhing | 03:00 | Send Notification | 1. Design the Send Notification screen 2. Write code for the function of send notification to customer 3. Test function of send notification, validate the correctness of notification sent 4. Fix the bug if any |
| Khoo Boo Han,  Khoo May Zhing | 03:30 | Update Status | 1. Design the Update Driver Status screen 2. Write code for the function of update driver status 3. Test function of update driver status, check the updated data in database 4. Fix the bug if any |
| Khoo May Zhing,  Kok Chong Chen | 02:00 | View Customer Details | 1. Design the View Customer Details screen 2. Write query statement for getting customer details form database 3. Write code for the function of display customer details 4. Test function of view customer details, check the data retrieved from database 5. Fix the bug if any |
| Koh Choon Teng,  Khoo Boo Han,  Khoo May Zhing | 02:00 | Edit Personal Information | 1. Design the Edit Personal Information screen 2. Write code for the function of generate and send promotion code 3. Test function of send promotion code, check the data needed that retrieve from database 4. Fix the bug if any |