**Daily Scrum Meeting Report**

Sprint 2

Sprint Duration: 05.12.2016 – 25.12.2016

Sprint Length: 15 days (Exclude weekends)

Scrum Master: Khor Wei San

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Day | Date | Developer’s Name | Planning for today | Problems/Issues faced | Daily Status |
| 1 | 05-Dec-2016 | Koh Choon Teng,  Khoo Boo Han,  Khoo May Zhing | Assign task from user story:  Edit Personal Information | None | User Story assigned |
|  |  | Koh Choon Teng,  Khoo May Zhing | Assign task from user story:  Send Promotion Code | None | User Story assigned |
|  |  | Khoo Boo Han,  Khoo May Zhing | Assign task from user story:  Update Status | None | User Story assigned |
|  |  | Khoo May Zhing,  Kok Chong Chen | Assign task from user story:  View Customer Details | None | User Story assigned |
| 2 | 06-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Design user interface for respective user story assigned | None | Started screen UI Design |
| 3 | 07-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Code the user interface of the screen for respective user story assigned | None | UI Design in progress |
| 4 | 08-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Establish connection of database and write query statement dealing with database for respective function | None | Stated database connection |
| 5 | 09-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Code the function of respective user story | Bugs found in Send Promotion Code function | Started code function of user story |
| 6 | 12-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Test function of respective user story and make improvement | None | Testing respective functions |
| 7 | 13-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Apply validation and exception to respective function | None | Adding validation checking and exception handler to respective function |
| 8 | 14-Dec-2016 | Koh Choon Teng,  Kok Chong Chen,  Khoo May Zhing | Assign task from user story:  Send Notification | None | User Story assigned |
|  |  | Khoo May Zhing,  Kok Chong Chen | Assign task from user story:  Retrieve Driver | None | User Story assigned |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Khoo Boo Han,  Kok Chong Chen,  Khoo May Zhing | Assign task from user story:  View Reservation History | None | User Story assigned |
|  |  | Khoo Boo Han,  Koh Choon Teng,  Khoo May Zhing | Assign task from user story:  Generate Report | None | User Story assigned |
| 9 | 15-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Code the user interface of the screen for respective user story assigned | None | UI Design in progress |
| 10 | 16-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Establish connection of database and write query statement dealing with database for respective function | None | Stated database connection |
| 11 | 19-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Code the function of respective user story | Bugs found in Send Notification function | Started code function of user story |
| 12 | 20-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Test function of respective user story and make improvement | Errors found in Generate Report function | Testing respective functions |
| 13 | 21-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Apply validation and exception to respective function | None | Adding validation checking and exception handler to respective function |
| 14 | 22-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Merge all the user story | Minor integration errors occurred | Merging all user story |
| 15 | 23-Dec-2016 | Khoo Boo Han, Khoo May Zhing,  Koh Choon Teng,  Kok Chong Chen, Khor Wei San | Final test all the user story | None | Sprint 2 completed  tested |